PHOTOMETRIC AI

Predictive Photometric Notification & Recommendation System

Full Project Guide — Two-Person Team Edition

Version 1.0  |  2025  |  Confidential — Research Use Only

Domain: Computer Vision · Deep Learning · Agentic AI · Mobile Systems

TEAM ROLES AT A GLANCE

| Person A — ML Engineer LSTM Light Quality Predictor · MLP Recommender · Data Pipeline · Model API | Person B — App & Agent Engineer Desktop Widget · Agentic Scheduler · Notification Engine · Autonomous Loop |
| --- | --- |

01 — PROJECT OVERVIEW & VISION

## 1.1  What We Are Building

PhotometricAI is a proactive, intelligent system that predicts when extraordinary natural lighting events — golden hour, blue hour, dramatic cloud diffusion — will occur, then notifies photographers and cinematographers before the moment arrives.

The system extends the original proposal with two major additions:

- An agentic autonomous loop that continuously monitors conditions, re-evaluates predictions, and decides when and how to notify users — without human intervention.

- A desktop widget application that lives in the system tray, delivering ambient, time-aware notifications and showing a live dashboard of upcoming lighting scores.

## 1.2  Core Problems Solved

| Problem | Solution |
| --- | --- |
| Generic weather apps ignore photometric quality | Custom ALQS score derived from atmospheric ML model |
| Lighting events are missed — visible too late to mobilise | Predictions delivered 30–90 min in advance |
| No intelligence about what to shoot | MLP Recommender suggests genre + equipment |
| Passive apps require user to check manually | Agentic loop pushes notifications autonomously |
| No ambient awareness of upcoming conditions | System-tray widget with live countdown + score |

## 1.3  Key Additions Beyond Original Proposal

### Agentic Layer

An autonomous Python agent runs on a schedule, calls the model API, evaluates thresholds, makes decisions about notification urgency, and dispatches alerts without any user action. The agent also performs self-correction: if it predicts a high-quality event and the event does not materialise, it logs the miss and adjusts its confidence threshold dynamically.

### Desktop Widget Application

A cross-platform desktop widget (built with Electron + React or Tauri) sits in the system tray. It renders a lightweight overlay card when relevant events are approaching, shows a 24-hour ALQS timeline, and allows users to set location, alert thresholds, and preferred photography genres.

02 — SYSTEM ARCHITECTURE

## 2.1  High-Level Architecture

The system consists of five layers that communicate through well-defined interfaces:

| LAYER 1 DATA | OpenWeatherMap API · Open-Meteo Historical · PyEphem Astronomical · Webcam Archive Scraper |
| --- | --- |
| LAYER 2 ML MODELS | Model A: LSTM Time-Series Forecaster (ALQS 0–100) · Model B: MLP Genre Recommender (Softmax) |
| LAYER 3 API | FastAPI Backend: /predict · /recommend · /status · /agent/trigger — served locally or via localhost |
| LAYER 4 AGENT | Autonomous Python Agent: Scheduled polling · Threshold evaluation · Decision engine · Feedback loop · Self-correction |
| LAYER 5 WIDGET | Desktop Widget (Electron/Tauri): System tray icon · 24h ALQS timeline · Overlay notification cards · Settings UI |

## 2.2  Data Flow

- OpenWeatherMap and Open-Meteo APIs are polled every 15 minutes by the agent.

- Raw weather data is preprocessed into a 6-hour rolling feature window and sent to the FastAPI /predict endpoint.

- Model A (LSTM) returns an ALQS score. If the score exceeds a configurable threshold (default: 65), it triggers Model B.

- Model B (MLP) returns genre recommendations and equipment suggestions.

- The agent evaluates the combined result, applies time-awareness logic (is an astronomical event approaching?), and decides notification urgency.

- A notification is dispatched — either to Telegram or the desktop widget's native notification system.

- The widget UI is updated with the new score and recommendation data via a local WebSocket or REST poll.

- Post-event, the agent logs predicted vs. actual quality (sourced from webcam frame or user feedback) and updates its confidence model.

03 — PERSON A: ML ENGINEER WORKPLAN

## 3.1  Responsibilities Overview

Person A owns everything between raw atmospheric data and a trained, serialised model ready to be served. This includes the entire data pipeline, both neural network architectures, training infrastructure, evaluation, and the FastAPI model-serving backend.

## 3.2  Phase 1 — Data Pipeline (Weeks 1–3)

### Task 1.1 — API Integration & Historical Retrieval

- Register for OpenWeatherMap API (free tier) and Open-Meteo.

- Write a Python data collector (data/collector.py) that fetches: hourly low/mid/high cloud cover percentages, relative humidity, PM2.5 aerosol index, visibility, and temperature.

- Integrate PyEphem to compute solar elevation and azimuth for any (lat, lon, timestamp) combination.

- Store all raw data in SQLite or Parquet files partitioned by location and date.

### Task 1.2 — Webcam Ground Truth Pipeline

- Identify 3–5 public webcam archives with reliable historical image access (national park feeds, city skyline cameras).

- Write a scraper (data/webcam_scraper.py) that downloads frames at ±15 min around sunrise and sunset for each day in the target 6-month window.

- Implement the ALQS labelling function: compute a weighted score from frame saturation, contrast, and warm-hue pixel ratio using OpenCV. Normalise to 0–100.

- Optional: Build a simple manual annotation GUI (Tkinter or Gradio) to review and correct algorithmic labels.

- Join webcam labels with weather records on (location, timestamp) to produce the master training CSV.

### Task 1.3 — Feature Engineering & Preprocessing

- Construct a sliding 6-hour time window (24 timesteps × N features) for each labelled event.

- Apply Min-Max scaling to continuous features; one-hot encode categorical weather states.

- Implement a train/validation/test split: 70/15/15, stratified by ALQS quintile to avoid class imbalance.

- Save all scalers with joblib for consistent use at inference time.

## 3.3  Phase 2 — Model A: LSTM Light Quality Predictor (Weeks 3–6)

### Architecture Specification

| Component | Specification |
| --- | --- |
| Input shape | (batch, 24 timesteps, 7 features) |
| Layer 1 | LSTM — 128 units, return_sequences=True, dropout=0.2 |
| Layer 2 | LSTM — 64 units, return_sequences=False, dropout=0.2 |
| Layer 3 | Dense — 32 units, ReLU activation |
| Output | Dense — 1 unit, linear activation (regression, 0–100) |
| Loss | Mean Squared Error (MSE) |
| Optimiser | Adam, lr=0.001 with ReduceLROnPlateau callback |
| Early stopping | Patience=10, monitor val_loss |

### Training Tasks

- Implement in TensorFlow/Keras with a tf.data pipeline for efficient batching.

- Log training curves (loss, val_loss, MAE) using TensorBoard or Weights & Biases.

- Run hyperparameter search over: LSTM units (64, 128, 256), dropout rates, learning rates.

- Establish baseline: persistence model (predict next event = last event). LSTM must beat baseline by >20% on MAE.

- Serialise best model as .keras file and export as TensorFlow SavedModel for FastAPI serving.

## 3.4  Phase 3 — Model B: MLP Genre Recommender (Weeks 6–8)

### Architecture Specification

| Component | Specification |
| --- | --- |
| Input | ALQS score (normalised) + weather state (one-hot, ~8 categories) + time-of-day encoding (sin/cos) |
| Layer 1 | Dense — 64 units, ReLU, BatchNormalization, Dropout 0.3 |
| Layer 2 | Dense — 32 units, ReLU, BatchNormalization |
| Output | Dense — 5 units, Softmax (genre probabilities) |
| Output classes | High-Contrast B&W · Moody Street · Landscape Silhouette · Macro · Cinematic Wide |
| Loss | Categorical Cross-Entropy |
| Evaluation | Precision, Recall, F1 per class; weighted average |

### Training Tasks

- Generate synthetic training data by mapping ALQS ranges and weather states to genre labels using domain rules — this bootstraps the dataset before real feedback is collected.

- Add user feedback data (post beta) to fine-tune the classifier on real preference signals.

- Monitor for class imbalance; apply class_weight if 'Landscape Silhouette' dominates.

## 3.5  Phase 4 — FastAPI Model Server (Weeks 7–9)

### Endpoints to Implement

| Endpoint | Description |
| --- | --- |
| POST /predict | Accepts a JSON feature window; returns ALQS score and 95% confidence interval. |
| POST /recommend | Accepts ALQS + weather state; returns ranked genre list with confidence scores. |
| GET /status | Returns model version, last training date, and data freshness timestamp. |
| POST /feedback | Accepts post-event user rating; writes to feedback log for fine-tuning. |
| GET /forecast | Returns ALQS predictions for the next 12 hours at 30-min intervals. |

### Implementation Notes

- Use FastAPI's background tasks to handle periodic data ingestion without blocking inference.

- Implement request validation with Pydantic models — strict typing prevents bad inputs reaching the model.

- Load models once at startup using lifespan context manager; avoid reloading per request.

- Add a /health endpoint for the agent to poll.

04 — PERSON B: APP & AGENT ENGINEER WORKPLAN

## 4.1  Responsibilities Overview

Person B owns the agentic layer, the desktop widget application, the notification delivery system, and all user-facing components. Person B begins work in parallel from Week 1, building infrastructure and UI scaffolding that integrates with Person A's API as it becomes available.

## 4.2  Phase 1 — Agentic Core (Weeks 1–4)

### What 'Agentic' Means Here

The agent is an autonomous loop that does more than call an API on a schedule. It reasons about context: time-of-day, proximity to astronomical events, recent prediction accuracy, user-defined preferences, and historical miss rates. It makes decisions, not just dispatches.

### Task 1.1 — Agent Architecture

Build the agent as a Python class (agent/core.py) with the following components:

| Component | Description |
| --- | --- |
| Scheduler | APScheduler-based loop, polling every 15 minutes. Adjusts frequency to every 5 min within 2 hours of a predicted high-ALQS event. |
| Context Builder | Assembles the current world state: time, location, solar position, recent ALQS history, user thresholds. |
| Decision Engine | Rule + threshold logic that decides: Should we notify? How urgently? Which channel? |
| Notification Dispatcher | Routes to Telegram bot, desktop OS notification, or widget overlay based on urgency level. |
| Feedback Logger | Records prediction vs. reality after each event window closes; writes to SQLite. |
| Self-Correction Module | Analyses miss rate over trailing 7 days; tightens or loosens ALQS threshold accordingly. |

### Task 1.2 — Decision Engine Logic

The decision engine follows this priority chain:

- Retrieve /forecast from FastAPI — get 12-hour ALQS array.

- Identify peaks: any 30-min window where ALQS > user_threshold (default 65).

- Check if peak falls within 15 min of golden/blue hour (astronomical trigger). If yes, upgrade urgency.

- Check recent self-correction state: if agent has been over-predicting, require ALQS > threshold + correction_offset.

- If notification criteria met, choose channel: ALQS > 80 = high urgency (all channels); 65–79 = standard (widget + Telegram); <65 = silent (widget timeline only).

- Dispatch notification with personalised message (genre recommendation + lead time).

- Schedule a post-event feedback request 90 minutes after the predicted peak.

### Task 1.3 — Telegram Bot Integration

- Create a Telegram bot via BotFather; store token in .env.

- Implement /start, /stop, /threshold, /location, /status commands.

- Format notification messages with lead time, ALQS score, top genre recommendation, and a link to the widget dashboard.

- Implement the post-event feedback flow: bot sends 'How was the light? Rate 1–5' and stores the rating.

## 4.3  Phase 2 — Desktop Widget Application (Weeks 3–8)

### Technology Choice

Build with Electron + React (TypeScript). Electron provides the system-tray API and native OS notification access on Windows, macOS, and Linux. React handles the UI. Tailwind CSS for styling.

### Task 2.1 — System Tray Widget

- App runs as a system tray icon (a camera aperture icon, themed by current ALQS: grey = low, amber = medium, gold = high).

- Clicking the tray icon opens the main overlay window — a compact, always-on-top panel (380px × 520px).

- The overlay shows: current ALQS score with colour-coded ring, time to next golden/blue hour, top genre recommendation, 24-hour ALQS sparkline chart.

- Right-clicking the tray icon shows a quick menu: Snooze 1h, Open Settings, Check Now, Quit.

### Task 2.2 — Notification System

Notifications are time-aware and relevance-filtered, operating on three tiers:

| Tier | Trigger & Behaviour |
| --- | --- |
| Tier 1 — Ambient | ALQS timeline updated silently. Tray icon colour updates. No popup. Used when ALQS < 65 or user has snoozed. |
| Tier 2 — Standard Alert | Native OS toast notification with ALQS score and genre tip. Delivered 60 min before predicted peak. Widget opens on click. |
| Tier 3 — Urgent Alert | Full-screen overlay card (appears above other windows). Used when ALQS > 80 and event is within 30 min. Includes countdown timer and equipment checklist. |

### Task 2.3 — Widget Screens & UI

| Screen | Content |
| --- | --- |
| Dashboard (Home) | Live ALQS ring, next event countdown, top genre badge, 24h sparkline, last updated timestamp. |
| Forecast | Scrollable 12-hour card list. Each card shows time, ALQS bar, weather icon, genre recommendation. |
| Settings | Location (lat/lon or city search), alert threshold slider, preferred genres (multi-select), notification channel toggles (widget, Telegram, OS), quiet hours. |
| History | 7-day event log: predicted ALQS vs. user-rated quality. Bar chart comparison. Agent accuracy percentage. |
| About / Status | API health indicator, model version, last training date, agent loop status (running/paused). |

### Task 2.4 — Widget-to-Agent Communication

- Widget polls GET /forecast every 5 minutes via the FastAPI backend (same server Person A builds).

- Settings changes are written to a local config.json; the agent reads this file on each loop iteration.

- The widget subscribes to a local WebSocket (ws://localhost:8765) for real-time agent-pushed updates (new prediction, notification dispatched).

- Agent pushes events to WebSocket; widget renders them instantly without waiting for next poll cycle.

## 4.4  Phase 3 — Agentic Self-Improvement Loop (Weeks 7–10)

### Feedback Integration

- After each predicted event, the agent waits 90 min then sends a feedback request (Telegram or widget prompt).

- User rates the actual light quality 1–5. Agent converts to 0–100 scale and logs (predicted_alqs, actual_quality, weather_conditions, location, timestamp).

- After 10 feedback entries, the agent runs a recalibration: computes mean absolute error between predictions and actuals; if MAE > 15, it posts /feedback data to Person A's endpoint for model fine-tuning.

### Dynamic Threshold Adjustment

- The agent tracks a correction_offset value (initialised to 0, range -20 to +20).

- If over-predicting (predicted > actual consistently): correction_offset += 2 per miss up to max +20.

- If under-predicting: correction_offset -= 2.

- Effective threshold = user_threshold + correction_offset. This makes the agent progressively smarter about the user's local conditions.

05 — SPRINT PLAN (12 WEEKS)

| Sprint | Person A — ML Engineer | Person B — App & Agent Engineer |
| --- | --- | --- |
| Week 1–2 | API integrations, historical data collection, SQLite schema, PyEphem solar calculations | Project scaffold, Electron+React boilerplate, agent class skeleton, Telegram bot registration & /start |
| Week 3 | Webcam scraper, ALQS labelling function, join weather+image dataset | Agent scheduler (APScheduler), context builder, FastAPI /health polling, config.json schema |
| Week 4 | Feature engineering, rolling window construction, train/val/test split, scalers | Decision engine logic, notification dispatcher (Telegram), Tier 1 & 2 notification tiers |
| Week 5 | Model A LSTM: initial training run, TensorBoard logging, baseline comparison | System tray icon with colour states, overlay window skeleton, dashboard home screen |
| Week 6 | Model A: hyperparameter tuning, model selection, SavedModel export | 24h sparkline chart (Recharts), forecast screen, widget↔agent WebSocket link |
| Week 7 | Model B MLP: synthetic dataset, training, F1 evaluation, model export | Tier 3 urgent overlay, settings screen, quiet hours logic, snooze feature |
| Week 8 | FastAPI server: all endpoints, Pydantic validation, background data ingestion | History screen, agent self-correction module, feedback logger, SQLite feedback table |
| Week 9 | Integration testing of full ML pipeline end-to-end, performance benchmarks | Full widget↔FastAPI integration, post-event feedback flow (Telegram + widget prompt) |
| Week 10 | Live beta: agent running autonomously, monitor logs, collect feedback data | Live beta: widget live on test machine, OS notifications validated, UX polish |
| Week 11 | Model fine-tuning on beta feedback data, MAE re-evaluation, confidence intervals | Dynamic threshold adjustment validation, agent recalibration testing, bug fixes |
| Week 12 | Final evaluation report: MSE/MAE vs baseline, per-class F1 scores | User documentation, widget installer packaging, final demo preparation |

06 — FULL TECHNOLOGY STACK

## 6.1  Person A — ML & Backend Stack

| Technology | Role |
| --- | --- |
| Python 3.11+ | Core language for all ML and backend components |
| TensorFlow 2.x / Keras | LSTM and MLP model construction, training, and serialisation |
| Pandas / NumPy | Data ingestion, rolling window construction, numerical computation |
| Scikit-learn | Min-Max scaling, metrics (MAE, MSE, F1), train/test split |
| OpenCV | Webcam frame analysis — saturation, contrast, hue scoring for ALQS labels |
| OpenWeatherMap API | Real-time and historical meteorological data |
| Open-Meteo API | Free historical hourly weather data (no key required) |
| PyEphem | Astronomical calculations — solar elevation, azimuth, twilight times |
| FastAPI | Async REST backend serving models and handling agent/widget requests |
| Uvicorn | ASGI server for FastAPI |
| SQLite | Lightweight local storage for weather cache and training data |
| Joblib | Model and scaler serialisation |
| TensorBoard | Training visualisation and experiment tracking |

## 6.2  Person B — Agent & Widget Stack

| Technology | Role |
| --- | --- |
| Python 3.11+ | Agent core, scheduler, decision engine, notification dispatcher |
| APScheduler | Autonomous scheduling of agent polling loop |
| python-telegram-bot | Telegram bot API integration for notifications and feedback |
| websockets (Python) | Local WebSocket server for widget push updates |
| Electron 28+ | Desktop widget shell — cross-platform, system tray, OS notifications |
| React 18 (TypeScript) | Widget UI framework |
| Tailwind CSS | Widget styling |
| Recharts | ALQS sparkline and forecast bar charts |
| Axios | HTTP client for widget↔FastAPI communication |
| electron-store | Persistent widget settings storage |
| SQLite (better-sqlite3) | Widget-side history and feedback log |
| dotenv | Environment variable management (.env for API keys and tokens) |

07 — AGENTIC SYSTEM DEEP DIVE

## 7.1  Agent State Machine

The agent operates as a finite state machine with the following states:

| State | Description & Transitions |
| --- | --- |
| IDLE | Default state. Polling every 15 min. Transitions to MONITORING when ALQS forecast shows a potential peak within 3 hours. |
| MONITORING | Polling every 5 min. Building confidence about the upcoming event. Transitions to ALERTING if threshold met, back to IDLE if peak dissipates. |
| ALERTING | Notification dispatched. Widget in active mode. Countdown timer running. Transitions to OBSERVING after notification sent. |
| OBSERVING | Event window active. Agent recording real-time ALQS from API. Preparing for feedback collection. Transitions to FEEDBACK when event window closes. |
| FEEDBACK | Post-event. Sends feedback request. Waits up to 4 hours for user response. Logs result. Transitions to LEARNING. |
| LEARNING | Runs recalibration if enough feedback accumulated. Updates correction_offset. Returns to IDLE. |
| SNOOZED | User-initiated. Suppresses all notifications for N hours. Returns to IDLE after snooze expires. |

## 7.2  Notification Message Templates

### Tier 2 — Standard Alert (Telegram / OS Toast)

📸 PhotometricAI Alert — [LOCATION]

Golden Hour in 62 minutes — ALQS Score: 78/100

Recommended: Landscape Silhouette · Moody Street

Conditions: High alto-cumulus cloud, humidity 71%, PM2.5 moderate — expect warm diffused light with texture.

Tap to open dashboard. Rate the light after to improve future predictions.

### Tier 3 — Urgent Alert (Full Overlay)

🔥 EXCEPTIONAL LIGHT EVENT — 28 MINUTES

ALQS Score: 87/100 — Top 10% prediction

Genre: Dramatic Landscape · High-Contrast B&W

Equipment: Wide-angle lens · ND filter · tripod

Countdown: 27:43 [live timer]

## 7.3  Self-Correction Algorithm

The self-correction module runs after each feedback cycle and every Monday at 06:00:

- Pull last 14 days of (predicted_alqs, actual_quality) pairs from SQLite.

- Compute residuals: residual[i] = predicted[i] - actual[i].

- Compute mean residual (positive = over-predicting; negative = under-predicting).

- If |mean_residual| > 10: adjust correction_offset by sign(mean_residual) × 3, clamped to [-20, +20].

- Log the adjustment with timestamp and residual statistics.

- If MAE > 20 over last 14 days: flag to Person A for model retraining via POST /feedback/summary.

This makes the agent progressively more accurate for a user's specific location and microclimate — a key differentiator from static threshold systems.

08 — EVALUATION PLAN

## 8.1  Model A — Regression Evaluation

| Metric | Target / Criterion |
| --- | --- |
| MAE (Mean Absolute Error) | < 12 ALQS points on held-out test set |
| MSE (Mean Squared Error) | < 200 on held-out test set |
| Baseline comparison | LSTM MAE must be ≥ 20% lower than persistence baseline MAE |
| Confidence intervals | 95% CI width < 25 ALQS points for predictions within 3-hour horizon |
| Inference latency | < 200ms per prediction on CPU (FastAPI endpoint) |

## 8.2  Model B — Classification Evaluation

| Metric | Target / Criterion |
| --- | --- |
| Weighted F1-Score | > 0.75 across all genre classes |
| Per-class Recall | > 0.60 for each class (no class starved of predictions) |
| Precision (top class) | > 0.80 for the highest-confidence genre |
| Confusion matrix | No single class receiving > 50% of predictions (class balance check) |

## 8.3  Agentic System Evaluation

| Metric | Target / Criterion |
| --- | --- |
| Notification precision | > 70% of alerts correspond to an event rated ≥ 3/5 by user (no false alarms) |
| Notification recall | > 80% of events rated ≥ 4/5 by user had a prior notification |
| Self-correction convergence | Correction_offset stabilises within ±5 after 20 feedback cycles |
| Lead time accuracy | Predicted event time within ±15 min of actual peak in > 75% of cases |
| Agent uptime | > 99% of scheduled poll cycles complete without error during beta |

## 8.4  Two-Week Live Beta Protocol

- Both team members run the full stack locally on their machines.

- Agent runs autonomously 24/7 (or during daylight hours to conserve API calls).

- All notifications are logged automatically; user rates each event via Telegram bot within 4 hours.

- Daily Slack/chat sync: share agent logs, note anomalies, flag any data issues.

- At end of beta: compile feedback dataset, run final evaluation metrics, produce summary report.

09 — RECOMMENDED PROJECT FILE STRUCTURE

Mono-repo structure with clear separation between ML (Person A) and app/agent (Person B) domains:

photometric-ai/
├── data/                      # Person A
│   ├── collector.py           # API data ingestion
│   ├── webcam_scraper.py      # Ground truth image pipeline
│   ├── labeller.py            # ALQS scoring from frames
│   ├── feature_engineer.py    # Rolling window construction
│   └── raw/                   # Raw Parquet/CSV files
├── models/                    # Person A
│   ├── lstm_predictor.py      # Model A architecture & training
│   ├── mlp_recommender.py     # Model B architecture & training
│   ├── evaluate.py            # Metrics and baseline comparison
│   └── saved/                 # Serialised .keras / SavedModel files
├── api/                       # Person A
│   ├── main.py                # FastAPI app, lifespan, router
│   ├── routes/
│   │   ├── predict.py
│   │   ├── recommend.py
│   │   └── feedback.py
│   └── schemas.py             # Pydantic models
├── agent/                     # Person B
│   ├── core.py                # Agent state machine & main loop
│   ├── scheduler.py           # APScheduler configuration
│   ├── decision_engine.py     # Threshold logic and urgency scoring
│   ├── dispatcher.py          # Telegram + WebSocket notification routing
│   ├── feedback_logger.py     # SQLite feedback persistence
│   └── self_correction.py     # Dynamic threshold adjustment
├── widget/                    # Person B
│   ├── electron/
│   │   ├── main.ts            # Electron main process, tray, windows
│   │   └── preload.ts         # IPC bridge
│   └── src/
│       ├── App.tsx
│       ├── screens/           # Dashboard, Forecast, Settings, History
│       └── components/        # ALQSRing, Sparkline, NotificationCard
├── config.json                # Shared user config (location, thresholds)
├── .env                       # API keys (gitignored)
├── requirements.txt           # Python dependencies
├── package.json               # Node/Electron dependencies
└── README.md

10 — RISKS & MITIGATIONS

| Risk | Mitigation Strategy |
| --- | --- |
| Webcam archives unavailable or inconsistent | Identify 5+ sources early; fall back to algorithmic ALQS labels from weather heuristics only if image data is too sparse. |
| ALQS ground truth is noisy / subjective | Use multi-signal scoring (saturation + contrast + hue) and manual review of outliers. Accept that some label noise is tolerable with enough data volume. |
| API rate limits (OpenWeatherMap free tier) | Cache all API responses in SQLite. For historical data, use Open-Meteo (no rate limits). Implement exponential back-off. |
| LSTM overfits to local training conditions | Collect data from multiple diverse locations. Apply dropout and L2 regularisation. Use early stopping on validation loss. |
| Widget cross-platform compatibility | Test on Windows 10+, macOS 12+, Ubuntu 22+. Use Electron's built-in notification API for platform-native toast messages. |
| Agent runs continuously — battery / CPU concern | Implement power-aware mode: reduce polling frequency on battery. Suspend agent between 23:00–05:00 local time by default (configurable). |
| Integration lag between Person A and Person B | Define API contracts (Pydantic schemas) in Week 1. Person B uses mock API responses until Person A's server is ready (Week 8). |

11 — FINAL DELIVERABLES

## Person A Deliverables

- Trained Model A: LSTM SavedModel with documented input/output schema.

- Trained Model B: MLP SavedModel with per-class F1 report.

- Data pipeline scripts: reproducible from scratch with a single command.

- FastAPI server: fully documented endpoints, Pydantic schemas, Swagger UI.

- Evaluation report: MSE/MAE vs baseline, training curves, confusion matrix.

- Training notebook: Jupyter notebook demonstrating full pipeline for academic submission.

## Person B Deliverables

- Desktop widget: packaged installer for at least one platform (Windows or macOS).

- Autonomous agent: documented state machine, runs as a background process.

- Telegram bot: functional with all commands and feedback flow.

- Self-correction module: documented algorithm with logged calibration history.

- Beta test report: 14-day notification log, user ratings, precision/recall analysis.

- User guide: how to install, configure, and use the widget and Telegram bot.

## Joint Deliverables

- GitHub repository: clean commit history, README with setup instructions, architecture diagram.

- Final demo: live demonstration of the end-to-end system with real-time prediction and notification.

- Project report: final document covering all sections from this guide, updated with real results.

PhotometricAI — Full Project Guide  |  Two-Person Team Edition  |  2025  |  Confidential – Research Use Only